1. Product Definition & Scope

- Define product goal: automated ISO/IEC 27001:2022 compliance assessment

- Lock scope to ISO 27001:2022 clauses + Annex A only

- Define target users: startups, SMBs, auditors, compliance teams

- Decide assessment style: evidence-based + intent-based mapping

- Define output types: readiness score, gaps, recommendations, report

2. Standards & Control Modeling

- Parse ISO 27001:2022 clauses (4–10)

- Parse Annex A controls (A.5–A.8)

- Create canonical clause IDs and control IDs

- Create intent library per control (what “good” looks like)

- Define control evidence expectations

- Define scoring logic (Met / Partial / Not Met)

Tools:

- Claude (intent phrasing, control interpretation)

- Excel / CSV (initial modeling)

3. Data Architecture Design

- Define entities: Organization, Control, Intent, Evidence, Assessment, Finding

- Define metadata schema for each control

- Define scoring attributes per control

- Define maturity levels (optional)

- Define audit trail requirements

4. Embedding & Retrieval Layer

- Choose embedding model (text-embedding-3-small)

- Normalize all intent text

- Create vector dimension baseline (1536)

- Define metadata filters (standard, clause, control)

- Define similarity thresholds

Tools:

- OpenAI

- Pinecone

5. Backend API (Core Engine)

- Create FastAPI project

- Implement health and stats endpoints

- Implement intent ingestion (CSV + API)

- Implement single match endpoint

- Implement batch match endpoint

- Implement CSV export endpoint

- Implement delete / reset endpoints

- Implement error handling and logging

Tools:

- Python

- FastAPI

- Uvicorn

- Postman (manual testing)

6. Compliance Logic Engine

- Map evidence text → intents → controls

- Apply scoring thresholds

- Flag partial vs full compliance

- Identify missing evidence

- Generate gap statements

- Generate remediation recommendations

Tools:

- Python

- Claude (recommendation phrasing)

7. Assessment Workflow

- Organization onboarding

- Select ISO 27001:2022 scope

- Upload evidence (CSV / text / links)

- Run automated assessment

- Store results

- Allow reassessment

8. Reporting Engine

- Generate control-level results

- Generate clause-level rollups

- Generate executive summary

- Generate risk-based prioritization

- Generate remediation roadmap

- Export PDF / DOCX / CSV

Tools:

- Python

- ReportLab or docx

- Claude (narrative generation)

9. Frontend Design

- Define user journeys

- Design dashboard wireframes

- Design evidence upload UI

- Design control status views

- Design gap & recommendation views

- Design report download UI

Tools:

- Figma

- Miro

10. Frontend Development

- Build React / Next.js app

- Implement authentication UI

- Connect to backend APIs

- Implement dashboards

- Implement uploads

- Implement reports view

Tools:

- React / Next.js

- Tailwind

- Axios / Fetch

11. Security & Trust

- Implement authentication (OAuth / JWT)

- Implement role-based access

- Secure API keys

- Encrypt stored data

- Add audit logs

- Implement data retention rules

12. Validation & Testing

- Unit test backend logic

- Test scoring consistency

- Test false positives / negatives

- Run sample ISO audits

- Compare results with manual audit outcomes

Tools:

- PyTest

- Postman

- Claude (edge case review)

13. Hosting & Infrastructure

- Choose cloud provider (AWS / Azure / GCP)

- Deploy backend (Docker)

- Deploy frontend (Vercel / Netlify)

- Configure environment secrets

- Set up monitoring and logs

Tools:

- Docker

- GitHub Actions

- Cloud provider services

14. Compliance Output Quality

- Validate results against ISO auditor expectations

- Align findings language with certification bodies

- Ensure recommendations are actionable

- Ensure reports are audit-ready

15. Go-Live & Iteration

- Beta with pilot clients

- Collect feedback

- Improve intent library

- Tune similarity thresholds

- Expand evidence types

- Prepare for SOC 2 / ISO 27701 later

Recommended Tool Usage Summary

- Claude: control intent writing, recommendations, report language

- OpenAI: embeddings + structured reasoning

- Pinecone: vector search and similarity scoring

- Postman: API testing

- Figma: UX design

- React / Next.js: frontend

- FastAPI: backend

- Docker: deployment

- GitHub: version control and CI/CD

Start Here (Day 1)

- Lock ISO 27001:2022 control model

- Build intent CSV

- Validate 10 controls end-to-end

End Here (MVP Complete)

- Client uploads evidence

- System assesses compliance

- System generates gaps + recommendations

- Client downloads ISO-ready report